A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in form of Fibonacci series).

1 – Very Easy task

2 – Normal task

3 – Moderate task

4 – Difficult task

## Story point - 5 (1,2,3,5)

### Sprint 1

Catalog & Request Intake (Epic 1)

- Create Library Request Catalog Item (USN1) – 2

- Define Request Variables (Book Title, Author, Format, Pickup Location) (USN2) – 2

- Set Up Catalog Client Scripts for Validation (USN3) – 3

Workflow Configuration (Epic 2)

- Design Request Approval Flow (USN4) – 3

- Configure Assignment Rules to Librarian Group (USN5) – 2

- Set Up Email Notifications for User & Librarian (USN6) – 2

Total Story Points in Sprint 1 = 2 + 2 + 3 + 3 + 2 + 2 = 14

### Sprint 2

Fulfillment & Integration (Epic 3)

- Create Fulfillment Task for Book Collection (USN7) – 3

- Integrate with Inventory Module to Check Availability (USN8) – 5

- Handle Out-of-Stock Scenario with Alternative Suggestion (USN9) – 3

Reporting & SLAs (Epic 4)

- Set Up SLA for Request to Fulfillment Time (USN10) – 3

- Create Dashboard for Request Status (USN11) – 2

- Generate Weekly Report on Pending/Completed Requests (USN12) – 2

Total Story Points in Sprint 2 = 3 + 5 + 3 + 3 + 2 + 2 = 18

### Total Story Points

- Sprint 1 = 14

- Sprint 2 = 18

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 14 + 18 = 32

Number of Sprints = 2

Velocity = 32 / 2 = 16 (Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.