Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 06-04-2026 |
| --- | --- |
| Team ID | 69bd2f9cc71a9ebd6a50e3b1 |
| Project Name | Smart Library Request Workflow in ServiceNow |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Catalog & Request Intake (Epic 1) | USN-1 | As a user, I can search for available books in the library catalog. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I can place a request for a specific book with pickup location and format (physical/digital). | 2 | High |  |
| Sprint-1 |  | USN-3 | As a user, I receive an immediate acknowledgment after placing a request. | 1 | High |  |
| Sprint-1 | Workflow Configuration (Epic 2) | USN-4 | As a librarian, I receive a service catalog request for approval. | 3 | High |  |
| Sprint-1 |  | USN-5 | As a librarian, I can approve or reject the book request. | 2 | High |  |
| Sprint-1 |  | USN-6 | As a user, I receive email notification when my request is approved or rejected. | 2 | Medium |  |
| Sprint-2 | Fulfillment & Inventory (Epic 3) | USN-7 | As a librarian, I can check book availability in real time from the inventory module. | 3 | High |  |
| Sprint-2 |  | USN-8 | As a system, it automatically creates a fulfillment task for book collection when request is approved. | 3 | High |  |
| Sprint-2 |  | USN-9 | As a user, I can see estimated pickup date after approval. | 2 | Medium |  |
| Sprint-2 | SLAs & Reporting (Epic 4) | USN-10 | As a librarian, I can track SLA for request-to-fulfillment time. | 3 | Medium |  |
| Sprint-2 |  | USN-11 | As a manager, I can view a dashboard of pending, approved, and rejected requests. | 2 | High |  |
| Sprint-2 |  | USN-12 | As a manager, I can generate a weekly report of library requests. | 2 | Low |  |
|  |  | Total |  | 24 |  |  |

## Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 15-03-2026 | 21-03-2026 | 12 | 20 Feb 2025 |
| Sprint-2 | 12 | 6 Days | 22-03-2026 | 28-03-2026 |  |  |
| Sprint-3 | — | 6 Days | 28-03-2026 | 04-04-2026 |  |  |
| Sprint-4 | — | 6 Days | 01-04-2026 | 04-04-2026 |  |  |
|  |  |  |  |  | Total |  |
|  |  |  |  |  | 12 (after Sprint-1) |  |

## Velocity:

Imagine we have a 6-day sprint duration, and the velocity of the team is 12 (points per sprint).

Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day).

[ AV = \frac{\text{velocity}}{\text{sprint duration}} = \frac{12}{6} = 2 ]

Interpretation: The team completes 2 story points per day on average.

## Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burndown charts can be applied to any project containing measurable progress over time.

### Example for Sprint-1 (Smart Library Request Workflow):

- Total Story Points: 12

- Sprint Duration: 6 days

- Ideal Burn Rate: 2 points/day

| Day | Work Remaining (Points) |
| --- | --- |
| Day 1 | 12 |
| Day 2 | 10 |
| Day 3 | 8 |
| Day 4 | 5 |
| Day 5 | 3 |
| Day 6 | 0 |

📌 The burndown chart helps track whether the team is on schedule to complete all planned stories by the end of the sprint.

References:

- https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

- https://www.atlassian.com/agile/tutorials/burndown-charts

Let me know if you’d like the burndown chart drawn as a graph or converted into a printable table.